**Daily Standup Meeting**

|  |  |
| --- | --- |
| Project Name: Driving Lesson Booking System | Group Name: NextGear |
| Sprint Number: 2 | Date and Time: 09/03/25 – 10:30 |

**List of attendance:**

* Name: Sanish Coomar Ramlal Attended? YES
* Name: Ridwan Ghamy Attended? YES
* Name: Julien Doolub Attended? YES
* Name: Paul Kamani Attended? YES

**Project Progress:**

**Team Member (1): Name: Sanish Coomar Ramlal**

1. What did you accomplish yesterday?

Answer: Worked on the registration functionality

1. What will you do today?

Answer: Finish the registration functionality and review any pull requests

1. What obstacles are impeding your progress?

Answer: None

**Team Member (2): Name: Ridwan Ghamy**

1. What did you accomplish yesterday?

Answer: Implemented database connection in the program and created a pull request to merge to main

1. What will you do today?

Answer: Configuring the server settings for the database

1. What obstacles are impeding your progress?

Answer: None

**Team Member (3): Name: Julien Doolub**

1. What did you accomplish yesterday?

Answer: Researched on how to conduct proper code testing

1. What will you do today?

Answer: Continuing to research on how to conduct unit testing and the testing frameworks

1. What obstacles are impeding your progress?

Answer: Will need to wait for others to create functions to be tested

**Team Member (4): Name: Paul Kamani**

1. What did you accomplish yesterday?

Answer: Checked the correct functionality of the data structure

1. What will you do today?

Answer: Continue checking the correct functionality of the data structure

1. What obstacles are impeding your progress?

Answer: None

***“Alone we can do so little; together we can do so much.” – Helen Keller***